

Safety Plan Lane Assistance

**Document Version: [Version]**

**Template Version 1.0, Released on 2017-06-21**



# Document history

**[Instructions: Fill in the date, version and description fields. You can fill out the Editor field with your name if you want to do so. Keep track of your editing as if this were a real world project.**

**For example, if this were your first draft or first submission, you might say version 1.0. If this is a second submission attempt, then you'd add a second line with a new date and version 2.0]**

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Editor | Description |
| 2018-12-01 | 1.0 | Flash Yuan | First Release of Safety Plan for Lane Assistance |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Table of Contents

**[Instructions: We have provided a table of contents. If the table of contents is not showing up correctly in your word processor of choice, please update it. The table of contents should show each section of the document and page numbers or links. Most word processors can do this for you. In** [**Google Docs**](https://support.google.com/docs/answer/116338?co=GENIE.Platform%3DDesktop&hl=en)**, you can use headings for each section and then go to Insert > Table of Contents.** [**Microsoft Word**](https://support.microsoft.com/en-us/help/285059/how-to-create-a-table-of-contents-by-marking-text-in-word) **has similar capabilities]**

[Document history](#_1t3h5sf)

[Table of Contents](#_ktt3lgighckp)

[Introduction](#_zakt536q9xt3)

[Purpose of the Safety Plan](#_52ybytyytfvs)

[Scope of the Project](#_sh22j99mm02k)

[Deliverables of the Project](#_fzzlhwsfq6ys)

[Item Definition](#_t6m96u2v69wo)

[Goals and Measures](#_km1cu1hyl182)

[Goals](#_ww7fqc274i9y)

[Measures](#_v2rbrzjrkt9b)

[Safety Culture](#_b23s6orj91gm)

[Safety Lifecycle Tailoring](#_pqn9poe0nvtc)

[Roles](#_xlicd1ijavb7)

[Development Interface Agreement](#_swj0emygbhrm)

[Confirmation Measures](#_lllavvxrxrdy)

# Introduction

## Purpose of the Safety Plan

**[Instructions: Answer what is the purpose of a safety plan?]**

The purpose of the safety plan is to provide an overall framework for the Lane Assistance item and assign roles and responsibilities for the functional safety of this item, so that important steps are not missed. The documentation of these steps helps the auditor in understanding what standards are followed.

## Scope of the Project

**[Instructions: Nothing to do here. This is for your information.]**

For the lane assistance project, the following safety lifecycle phases are in scope:

Concept phase

Product Development at the System Level

Product Development at the Software Level

The following phases are out of scope:

Product Development at the Hardware Level

Production and Operation

## Deliverables of the Project

**[Instructions: Nothing to do here. This is for your information.]**

The deliverables of the project are:

Safety Plan

Hazard Analysis and Risk Assessment

Functional Safety Concept

Technical Safety Concept

Software Safety Requirements and Architecture

# Item Definition

**[Instructions:**

**REQUIRED**

**Discuss these key points about the system:**

**What is the item in question, and what does the item do?**

The item in question is Land Assistance System. Lane Assistance System, is part of the Advanced Driver Assistance System (ADAS) which alerts the driver that the vehicle has accidentally departed its lane and attempts to steer the vehicle back towards the center of the lane.

**What are its two main functions? How do they work?**

The item is a lane assistance system with two main functions:

1. Lane departure warning – This will apply the oscillating steering torque to provide the driver with the haptic feedback.
2. Lane keeping assist - it automatically assists the driver such that the steering turns towards the center of the lane, via the steering torque when active.

**Which subsystems are responsible for each function?**

Vehicle Assistance System will be relying on the following three subsystem (diagram also below):

* Camera Sensing Unit - In case the driver leaves the lane, camera detects and send signal to ECU to activate the turning of the steering wheel as well as send haptic feedback alert to the driver.
* Car Display Unit – Displays the leaving of the ego lane by mistake
* Electronic Power Steering unit – Measures the torque provided by the driver and calculates the amount of torque based on the request by the system



**What are the boundaries of the item? What subsystems are inside the item? What elements or subsystems are outside of the item?**

Boundaries can be seen in the diagram above. The steering wheel is not included in this item, but the camera with its ECU detects the lane change by mistake, Display ECU displays the leaving of the ego lane. Electronic power steering and motors are also included in the system.

**OPTIONAL**

**Optionally, include information about these points as well. These were not included in the lectures, but you might be able to find this information online:**

* **Operational and Environmental Constraints. This could especially be limited to camera performance; lane lines are difficult to detect in snow, fog, etc**
* **Legal requirements in your country for lane assistance technology**
* **National and International Standards Related to the Item**
* **Records of previously known safety-related incidents or behavioral shortfalls**

**]**

# Goals and Measures

## Goals

**[Instructions:**

**Describe the major goal of this project; what are we trying to accomplish by analyzing the lane assistance functions with ISO 26262?]**

The major goal of this project is to reduce the risk of the lane assistance system down to acceptable levels. This makes the system safe and provides as an evidence to the auditors what safety standards were followed.

## Measures

**[Instructions:**

**Fill in who will be responsible for each measure or activity. Hint: The lesson on Safety Management Roles and Responsibilities.**

**The options are:**

**All Team Members**

**Safety Manager**

**Project Manager**

**Safety Auditor**

**Safety Assessor**

**]**

|  |  |  |
| --- | --- | --- |
| Measures and Activities | Responsibility | Timeline |
| Follow safety processes | All Team Members | Constantly |
| Create and sustain a safety culture | Safety Manager | Constantly |
| Coordinate and document the planned safety activities | Safety Manager | Constantly |
| Allocate resources with adequate functional safety competency | Project Manager | Within 2 weeks of start of project |
| Tailor the safety lifecycle | Safety Manager | Within 4 weeks of start of project |
| Plan the safety activities of the safety lifecycle | Safety Manager | Within 4 weeks of start of project |
| Perform regular functional safety audits | Safety Auditor | Once every 2 months |
| Perform functional safety pre-assessment prior to audit by external functional safety assessor | Safety Manager | 3 months prior to main assessment |
| Perform functional safety assessment | Safety Assessor | Conclusion of functional safety activities |

# Safety Culture

**[Instructions:**

**Describe the characteristics of your company's safety culture. How do these characteristics help maintain your safety culture. Hint: See the lesson about Safety Culture**

**]**

Our company follows the culture with safety at heart when designing, developing and producing the vehicle system. Here are the characteristics of our company:  
High priority: safety has the highest priority among competing constraints like cost and productivity

Accountability: The processes ensure accountability such that design decisions are traceable back to the people and teams who made the decisions

Rewards: Our organization motivates and supports the achievement of functional safety

Penalties: Our organization penalizes shortcuts that jeopardize safety or quality

Independence: In our organization, the teams who design and develop a product should be independent from the teams who audit the work

Well defined processes: company design and management processes should be clearly defined

Resources: The projects have necessary resources including people with appropriate skills

Diversity: The intellectual diversity is sought after, valued and integrated into processes

Communication: communication channels encourage disclosure of problems

# Safety Lifecycle Tailoring

**[Instructions:**

**Describe which phases of the safety lifecycle are in scope and which are out of scope for this particular project. Hint: See the** [**Intro section**](#_sh22j99mm02k) **of this document**

**]**

Safety lifecycle of Lane Assistance system will have following phases:

* Concept Phase
* Product development at the system levels – HW levels and SW Levels

The following phases are out of scope:

* Product Development at the Hardware Level
* Production and Operation

# Roles

**[Instructions:**

**This section is here for your reference. You do not need to do anything here. It is provided to help with filling out the development interface agreement section.**

**]**

|  |  |
| --- | --- |
| Role | Org |
| Functional Safety Manager- Item Level | OEM |
| Functional Safety Engineer- Item Level | OEM |
| Project Manager - Item Level | OEM |
| Functional Safety Manager- Component Level | Tier-1 |
| Functional Safety Engineer- Component Level | Tier-1 |
| Functional Safety Auditor | OEM or external |
| Functional Safety Assessor | OEM or external |

OEM: original equipment manufacturer

Tier-1: development & production

Tier-2: software & hardware components

# Development Interface Agreement

**[Instructions:**

**Assume in this project that you work for the tier-1 organization as described in the above roles table. You are taking on the role of both the functional safety manager and functional safety engineer.**

**Please answer the following questions:**

1. **What is the purpose of a development interface agreement?**

Development Interface Agreement (DIA) defines the roles and responsibilities between the companies involved in developing a product. All involved parties need to agree on the contents of the DIA before the project begins. For example, it is important for developing the safe vehicle if the original equipment manufacturer (OEM) will be engaging services of other companies for the development of the system.

DIA are crucial documents for the future in case there is any dispute or conflicts between the involved parties. The ultimate goal is to ensure that all parties are adhering to the ISO 26262 compliance when developing the vehicles.

1. **What will be the responsibilities of your company versus the responsibilities of the OEM? Hint: In this project, the OEM is supplying a functioning lane assistance system. Your company needs to analyze and modify the various sub-systems from a functional safety viewpoint.**

**]**

My company is a Tier1 company and in a customer supplier relationship with Original Equipment Manufacturer (OEM). As per DIA, OEM will provide the set of requirements what lane assistance system needs to do and our company has to deliver a product to the OEM in compliance with ISO 26262. The OEM and our processes have to be aligned and made compatible. Also, OEM will also check if our delivered product is displaying the correct behavior.

# Confirmation Measures

**[Instructions:**

**Please answer the following questions:**

1. **What is the main purpose of confirmation measures?**There are three main purposes of confirmation measures:

* Processes comply with the functional safety standard ISO 26262.
* Project execution follow the safety plan
* Product should be safe from the design itself

1. **What is a confirmation review?**

The confirmation review ensures that the project complies with ISO 26262. It is carried out by an independent person during the design and development phase of the vehicle system, to comply with ISO 26262.

1. **What is a functional safety audit?**

Functional safety audit is an independent examination done to ensure that actual project implementation is in line with the safety plan

1. **What is a functional safety assessment?**

Functional safety assessment is the assessment of the plans, designs and developed products such that they actually achieve functional safety.

**]**

A safety plan could have other sections that we are not including here. For example, a safety plan would probably contain a complete project schedule.

There might also be a "Supporting Process Management" section that would cover "Part 8: Supporting Processes" of the ISO 26262 functional safety standard. This would include descriptions of how the company handles requirements management, change management, configuration management, documentation management, and software tool usage and confidence.

Similarly, a confirmation measures section would go into more detail about how each confirmation will be carried out.